Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 04-08-2026 |
| --- | --- |
| Team ID | NA |
| Project Name | Online Complaint Website |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the complaint portal by entering my email, password, and confirming my password. | 2 | High | Mohamed Ajmal Nasar S |
| Sprint-1 |  | USN-2 | As a user, I will receive a confirmation email once I have registered for the complaint portal | 1 | High | Mohamed Ajmal Nasar S |
| Sprint-2 | Complaint Submission | USN-3 | As a user, I can submit a complaint with a title, category, and description. | 3 | High | Mohamed Ajmal Nasar S |
| Sprint-2 |  | USN-4 | As a user, I can attach supporting files or images to my complaint. | 2 | Medium | Mohamed Ajmal Nasar S |
| Sprint-1 | Login | USN-5 | As a user, I can log into the complaint portal by entering email & password | 1 | High | Mohamed Ajmal Nasar S |
| Sprint-4 | Admin Dashboard | USN-6 | As an admin, I can view, update, and resolve complaints from a central dashboard. | 3 | High | Mohamed Ajmal Nasar S |
| Sprint-3 | Complaint Tracking | USN-7 | As a user, I can view the current status of my submitted complaints. | 2 | High | Mohamed Ajmal Nasar S |
| Sprint-3 |  | USN-8 | As a user, I receive an email notification when my complaint status changes. | 2 | Medium | Mohamed Ajmal Nasar S |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 28 Jul 2026 | 02 Aug 2026 | 20 | 02 Aug 2026 |
| Sprint-2 | 20 | 6 Days | 04 Aug 2026 | 09 Aug 2026 |  |  |
| Sprint-3 | 20 | 6 Days | 11 Aug 2026 | 16 Aug 2026 |  |  |
| Sprint-4 | 20 | 6 Days | 18 Aug 2026 | 23 Aug 2026 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts