User Acceptance Testing (UAT) Template

| Date | 04-08-2026 |
| --- | --- |
| Team ID | NA |
| Project Name | Online Complaint Website |
| Maximum Marks |  |

Project Overview:

Project Name: Online Complaint Website

Project Description: A web-based platform that allows users to register, submit, and track complaints, while administrators can view, manage, and resolve them through an admin dashboard.

Project Version: v1.0

Testing Period: 01-08-2026 to 04-08-2026

Testing Scope:

User registration and login, complaint submission form, complaint status tracking, admin dashboard for managing complaints, complaint response/resolution, email notifications.

As a user, I want to register and log in so that I can access my account. As a user, I want to submit a complaint with details so that it can be reviewed. As a user, I want to track the status of my complaint. As an admin, I want to view and update complaint status. As an admin, I want to respond to complaints raised by users.

Testing Environment:

URL/Location: http://localhost:3000 (Local Development Server)

Credentials (if required): Admin - admin@complaintdesk.com / Admin@123, User - testuser@complaintdesk.com / Test@123

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Verify a registered user can submit a new complaint | Log in with valid user credentials Navigate to 'Submit Complaint' form Fill in complaint details and click Submit | Complaint is saved and a confirmation message with a tracking ID is displayed | As expected | Pass |
| TC-002 | Verify a user can track the status of a submitted complaint | Log in with valid user credentials Navigate to 'My Complaints' section Select a submitted complaint to view status | Current status of the complaint (e.g. Open/In Progress/Resolved) is displayed correctly | As expected | Pass |
| TC-003 | Verify admin can update the status of a complaint | Log in to the admin dashboard Open a pending complaint Change status to 'Resolved' and save | Complaint status updates to 'Resolved' and the user sees the updated status | As expected | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Complaint submission form allows submission with empty description field | Log in as a user Go to Submit Complaint form Leave description blank and click Submit | Medium | Open | Add client-side and server-side validation for required fields |
| BG-002 | Complaint status does not refresh immediately after admin updates it | Log in as admin Update status of a complaint Check status on user's dashboard | Low | In Progress | Consider using auto-refresh or websockets for real-time status updates |

Sign-off:

Tester Name: Mohamed Ajmal Nasar S

Date: 04-08-2026

Signature: Mohamed Ajmal Nasar S

Notes:

- Ensure that all test cases cover both positive and negative scenarios.

- Encourage testers to provide detailed feedback, including any suggestions for improvement.

- Bug tracking should include details such as severity, status, and steps to reproduce.

- Obtain sign-off from both the project manager and product owner before proceeding with deployment.